# MVP Features we will be focusing on for 30 days

## 1. Authentication

Must Have

- Email login

- Registration

- User roles

  - Landlord

  - Tenant

- Protected routes

## 2. Simulated Verification

Do NOT integrate Smile ID.

Instead:

- Upload selfie

- Enter demo NIN

- Fake verification

- Verified badge

.

## 3. Landlord Dashboard

Only include

- My Properties

- Add Property

- Add Units

- Create Agreement

Nothing else.

## 4. Tenant Dashboard

Only include

- My Property

- Agreement

- Payment Status

- Verification Status

No bill splitting yet.

## 5. Tenancy Bridge

This is your killer feature.

Workflow:

Landlord

↓

Create Agreement

↓

Send Agreement

↓

Tenant signs

↓

Landlord signs

↓

Agreement Activated

↓

Pay Rent unlocked

This is the biggest differentiator in both documents.

## 6. Demo Rent Payment

No Paystack.

No Flutterwave.

Instead

Click

Pay Rent

↓

Loading

↓

Payment Recorded

↓

Receipt

Exactly as your investor prompt specifies.

## 7. Demo Escrow

Don't build real escrow.

Just

Payment

↓

48-hour countdown

↓

Demo Release

↓

Receipt

Again, your prompts explicitly recommend simulating this.

## 8. Notifications

Only:

- Agreement received

- Agreement signed

- Payment recorded

- Escrow released

Simple.

## 9. Marketing Website

One landing page.

Sections:

- Hero

- Features

- How it Works

- Security

- Pricing

- CTA

Don't spend weeks polishing.